TASKLY

Task Management / Productivity App

Backend Requirements & Build Plan

Stack: Spring Boot · PostgreSQL · Postman (no UI)

Prepared for: Fabrice Mutabazi

# Table of Contents

# 1. Project Overview

Taskly is a productivity application that helps users organize tasks, manage time, and collaborate with teams. This document scopes the project to a backend-only implementation: a REST API built with Spring Boot and PostgreSQL, with all testing done in Postman. There is no UI deliverable in this phase.

The build is sequenced so that basic CRUD operations on each entity are working and verified before the next layer (relationships, then auth, then stretch features) is added. Each phase produces its own testable Postman collection.

## 1.1 Goals

- Provide a working REST API covering task creation, organization, and team collaboration.

- Demonstrate full CRUD (Create, Read, Update, Delete) on every core entity.

- Model real relationships: Users, Teams, Boards, Lists, Tasks, Attachments.

- Keep the build incremental and independently testable phase by phase.

- Add authentication (JWT) only after core CRUD is proven to work.

## 1.2 Out of Scope (for this phase)

- Frontend / UI of any kind — this is an API-only deliverable.

- Real-time features (Socket.io) — poster mentions this as a "nice to have"; deferred.

- Real file uploads to Cloudinary — attachment metadata CRUD comes first; actual file storage is a stretch goal.

- Notifications system — stubbed at most; not a priority.

# 2. Technology Stack

## 2.1 Confirmed Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Backend framework | Spring Boot (Java 21) | Layered architecture: controller / service / repository / model |
| Database | PostgreSQL | Relational, matches entity relationships below |
| API testing | Postman | Collections + environment variables per phase |
| Build tool | Maven or Gradle | Whichever the existing boilerplate project uses |
| Auth (added later) | Spring Security + JWT | Deferred until core CRUD is verified |

## 2.2 Deferred / Stretch Technologies (from the original poster)

| Technology | Purpose on poster | Status in this build |
| --- | --- | --- |
| Cloudinary | File storage for attachments | Stretch — metadata CRUD first, real upload later |
| Socket.io | Real-time updates | Stretch — not required for core CRUD |
| Redux Toolkit / React / Tailwind | Frontend | Not applicable — no UI in this build |

# 3. Data Model / Entity Relationships

The entity relationships are: a User belongs to one or more Teams (through TeamMember, which also carries a role such as owner or member). A Team owns Boards. A Board contains TaskLists (columns, e.g. "To Do", "In Progress", "Done"). A TaskList contains Tasks. Each Task references an assignee and a creator (both Users), and can have Attachments.

## 3.1 Entities and Key Fields

### User

- id (UUID, primary key)

- username

- email (unique)

- password (plain text initially; hashed once Spring Security/JWT is added)

- createdAt

### Team

- id (UUID, primary key)

- name

- ownerId (FK → User)

### TeamMember

- id (UUID, primary key)

- teamId (FK → Team)

- userId (FK → User)

- role (e.g. OWNER, MEMBER)

### Board

- id (UUID, primary key)

- name

- teamId (FK → Team)

### TaskList

- id (UUID, primary key)

- name (e.g. "To Do", "In Progress", "Done")

- position (for ordering columns on a board)

- boardId (FK → Board)

### Task

- id (UUID, primary key)

- title

- description

- status (e.g. TODO, IN_PROGRESS, DONE)

- priority (e.g. LOW, MEDIUM, HIGH)

- dueDate

- listId (FK → TaskList)

- assigneeId (FK → User, nullable)

- createdById (FK → User)

### Attachment

- id (UUID, primary key)

- fileName

- fileUrl

- taskId (FK → Task)

# 4. Feature Breakdown (Poster → Backend Requirements)

This maps every feature listed on the original Taskly poster to a concrete backend requirement and a priority level for this build.

| Poster feature | Backend translation | Priority |
| --- | --- | --- |
| Task Creation & Management | Full CRUD on Task entity | Must-have |
| Boards & Lists | Full CRUD on Board and TaskList entities | Must-have |
| Team Collaboration | User, Team, TeamMember entities + task assignment | Must-have |
| Due Dates & Reminders | dueDate field on Task; reminders deferred | Should-have |
| Progress Tracking | Read-only aggregation endpoint (counts by status) | Should-have |
| Notes & Attachments | Attachment entity (metadata first, real upload later) | Could-have |
| Notifications | Deferred / stub only | Could-have |
| Auth (JWT) | Spring Security + JWT, added after core CRUD works | Must-have (phase 2) |

# 5. Build Plan (Phases)

The project is built in the order below. Each phase is fully functional and testable in Postman before moving to the next — nothing depends on a future phase to be verified.

## Phase 0 — Project Setup

- Confirm Spring Boot project has: Web, Data JPA, PostgreSQL Driver, Validation.

- Configure application.properties / application.yml for the PostgreSQL connection.

- Confirm the app boots and connects to the database successfully.

## Phase 1 — User CRUD (No Auth)

- Entity: User

- Endpoints: Create, Get All, Get One, Update, Delete

- No authentication yet — every endpoint is open for testing.

## Phase 2 — Team CRUD

- Entities: Team, TeamMember

- Endpoints: Create team, add/remove member, list members, full CRUD on /teams

## Phase 3 — Board & TaskList CRUD

- Entity: Board (belongs to Team)

- Entity: TaskList (belongs to Board)

- Full CRUD on both, nested under their parent resource

## Phase 4 — Task CRUD (Core Feature)

- Entity: Task (belongs to TaskList; references assignee and creator)

- Full CRUD plus filtering by list, by assignee, by status

- Dedicated status-transition endpoint

## Phase 5 — Authentication (JWT)

- Add Spring Security + JWT once Phases 1–4 are verified.

- Register / Login endpoints; password hashing.

- Secure existing endpoints with a JWT filter.

## Phase 6 — Attachments (Stretch)

- Simple metadata CRUD first (fileName, fileUrl, taskId).

- Real file upload via Cloudinary only after the metadata CRUD skeleton works.

## Phase 7 — Progress Tracking (Stretch)

- Read-only aggregation endpoint, e.g. GET /boards/{id}/stats.

- Returns counts by status, mirroring the donut chart on the original poster.

# 6. API Endpoint Reference

Full endpoint list across all phases. Auth column reflects the state once Phase 5 is complete — until then, every endpoint is open.

## 6.1 Users

| Method | Endpoint | Purpose | Auth required? |
| --- | --- | --- | --- |
| POST | /api/users | Create user | No (register flow later) |
| GET | /api/users | List all users | Yes (after Phase 5) |
| GET | /api/users/{id} | Get one user | Yes |
| PUT | /api/users/{id} | Update user | Yes (self only) |
| DELETE | /api/users/{id} | Delete user | Yes (self or admin) |

## 6.2 Teams

| Method | Endpoint | Purpose | Auth required? |
| --- | --- | --- | --- |
| POST | /api/teams | Create team | Yes |
| GET | /api/teams | List all teams | Yes |
| GET | /api/teams/{id} | Get one team | Yes |
| PUT | /api/teams/{id} | Update team | Yes (owner) |
| DELETE | /api/teams/{id} | Delete team | Yes (owner) |
| POST | /api/teams/{id}/members | Add member to team | Yes (owner) |
| DELETE | /api/teams/{id}/members/{userId} | Remove member | Yes (owner) |
| GET | /api/teams/{id}/members | List team members | Yes |

## 6.3 Boards

| Method | Endpoint | Purpose | Auth required? |
| --- | --- | --- | --- |
| POST | /api/teams/{teamId}/boards | Create board under a team | Yes |
| GET | /api/teams/{teamId}/boards | List boards for a team | Yes |
| GET | /api/boards/{id} | Get one board | Yes |
| PUT | /api/boards/{id} | Update board | Yes |
| DELETE | /api/boards/{id} | Delete board | Yes |

## 6.4 Task Lists

| Method | Endpoint | Purpose | Auth required? |
| --- | --- | --- | --- |
| POST | /api/boards/{boardId}/lists | Create list under a board | Yes |
| GET | /api/boards/{boardId}/lists | List all lists for a board | Yes |
| GET | /api/lists/{id} | Get one list | Yes |
| PUT | /api/lists/{id} | Update list (name, position) | Yes |
| DELETE | /api/lists/{id} | Delete list | Yes |

## 6.5 Tasks

| Method | Endpoint | Purpose | Auth required? |
| --- | --- | --- | --- |
| POST | /api/lists/{listId}/tasks | Create task under a list | Yes |
| GET | /api/lists/{listId}/tasks | List tasks for a list | Yes |
| GET | /api/tasks/{id} | Get one task | Yes |
| PUT | /api/tasks/{id} | Update task | Yes |
| PATCH | /api/tasks/{id}/status | Change task status only | Yes |
| DELETE | /api/tasks/{id} | Delete task | Yes |
| GET | /api/tasks?assignee={userId} | Filter tasks by assignee | Yes |
| GET | /api/tasks?status={status} | Filter tasks by status | Yes |

## 6.6 Attachments (Stretch)

| Method | Endpoint | Purpose | Auth required? |
| --- | --- | --- | --- |
| POST | /api/tasks/{taskId}/attachments | Add attachment metadata | Yes |
| GET | /api/tasks/{taskId}/attachments | List attachments for a task | Yes |
| DELETE | /api/attachments/{id} | Delete attachment | Yes |

## 6.7 Progress Tracking (Stretch)

| Method | Endpoint | Purpose | Auth required? |
| --- | --- | --- | --- |
| GET | /api/boards/{id}/stats | Task counts by status for a board | Yes |

# 7. Deliverables Per Phase

What "done" looks like for each phase — the concrete artifacts you should have at the end of each one.

## Phase 0 Deliverables

- Running Spring Boot app connected to PostgreSQL.

- Confirmed via console log / a simple health-check endpoint.

## Phase 1 Deliverables

- User.java entity, UserRepository, UserService, UserController.

- Postman collection "Users" with Create / Get All / Get One / Update / Delete requests, all passing.

## Phase 2 Deliverables

- Team.java, TeamMember.java entities and their layers.

- Postman collection "Teams" covering team CRUD plus member add/remove/list.

## Phase 3 Deliverables

- Board.java, TaskList.java entities and their layers.

- Postman collection "Boards & Lists" covering nested CRUD.

## Phase 4 Deliverables

- Task.java entity and its layers, including status/priority enums.

- Postman collection "Tasks" covering CRUD, filtering, and status transitions.

## Phase 5 Deliverables

- Spring Security configuration, JWT utility class, login/register endpoints.

- Updated Postman collection with a Login request that captures a token into an environment variable, and that token attached as a Bearer header on every other request.

## Phase 6 & 7 Deliverables (Stretch)

- Attachment.java entity and metadata CRUD, tested in Postman.

- Stats endpoint returning a status breakdown, tested in Postman.

# 8. Testing Strategy (Postman)

Each phase gets its own Postman folder inside a single collection called "Taskly API", so the whole project lives in one importable file by the end.

## 8.1 Collection Structure

Taskly API (collection)

├── Users

├── Teams

├── Boards

├── Lists

├── Tasks

├── Attachments

└── Auth

## 8.2 Environment Variables

| Variable | Purpose |
| --- | --- |
| baseUrl | http://localhost:8080 — swap per environment (local/staging) |
| userId | Captured automatically from Create User response |
| teamId | Captured automatically from Create Team response |
| boardId | Captured automatically from Create Board response |
| listId | Captured automatically from Create List response |
| taskId | Captured automatically from Create Task response |
| authToken | Captured from Login response once Phase 5 is added |

## 8.3 Capturing IDs Automatically

Add this to the "Tests" tab of every Create request so later requests can reuse the ID without manual copy-pasting:

const res = pm.response.json();

pm.environment.set("taskId", res.id);

## 8.4 Standard Test Sequence (applies to every entity)

- Create — expect 201 Created, response contains a generated id.

- Get All — expect 200 OK, array includes the created record.

- Get One by id — expect 200 OK, fields match what was created.

- Update — expect 200 OK, changed fields reflect the update.

- Delete — expect 204 No Content.

- Get One again (verify deletion) — expect 404 Not Found.

## 8.5 Example: Task Phase Test Sequence

| Request | Method | URL | Expected |
| --- | --- | --- | --- |
| Create Task | POST | /api/lists/{{listId}}/tasks | 201, returns task with id |
| Get All Tasks in List | GET | /api/lists/{{listId}}/tasks | 200, array includes new task |
| Get Task by Id | GET | /api/tasks/{{taskId}} | 200, fields match |
| Update Task | PUT | /api/tasks/{{taskId}} | 200, fields updated |
| Change Status | PATCH | /api/tasks/{{taskId}}/status | 200, status field changed |
| Filter by Assignee | GET | /api/tasks?assignee={{userId}} | 200, only that user's tasks |
| Delete Task | DELETE | /api/tasks/{{taskId}} | 204 |
| Verify Deletion | GET | /api/tasks/{{taskId}} | 404 |

## 8.6 Negative / Edge Case Tests (recommended, not optional)

- Create with missing required field → expect 400 Bad Request.

- Get / Update / Delete a non-existent id → expect 404 Not Found.

- Create a duplicate unique field (e.g. email) → expect 409 Conflict or 400.

- Create a Task under a non-existent listId → expect 404 or 400.

- After Phase 5: call a protected endpoint with no token → expect 401 Unauthorized.

## 8.7 End-to-End Smoke Test (run after every phase is integrated)

- Create a User.

- Create a Team, owned by that User.

- Create a Board under that Team.

- Create a TaskList under that Board.

- Create a Task under that TaskList, assigned to the User.

- Update the Task's status through the lifecycle (TODO → IN_PROGRESS → DONE).

- Fetch the Board's stats endpoint and confirm counts match.

- Delete the Task, then the TaskList, then the Board, then the Team — confirm cascading or blocked deletes behave as expected.

# 9. Acceptance Criteria

A phase is considered complete when all of the following are true:

- All endpoints for that phase return correct status codes for both success and failure cases.

- All Postman requests for that phase are saved in the shared collection and pass when run in sequence (Collection Runner).

- Data persists correctly in PostgreSQL (spot-checked via psql or a DB client).

- No endpoint from a previous phase has regressed.

End of document.